| Student Title: Sivo, OL 342 Assignment Two Student Logframe – Annotated |
| --- |
| Date: 28th March 2011 |
| 200 people from Yadua will enjoy an enabling environment to live in through an ecosystem based adaptation program |
| http://www.csd-i.org/ |  |  |  |  |  |  |
| Problem Statement | 200 people in the village of Yadua, Fiji are suffering from increase erosion of shoreline caused by increase wave actions due to the reduction of mangrove forest and a reef which acts as buffers – and climate change induced rising sea levels which contributes to loss of houses, arable land and housing sites and sedimentation caused by soil erosion that smothers the reef reducing fish level. This affects livelihoods and leads to a reduction in their ability to lead the productive, meaningful, prosperous lives they need to leave the cycle of poverty and contribute to the development of their community. |
|  |  |  |  | Objectively Verifiable Indicators | Means of Verification |  |
| Goal Statement | 200 people in the village of Yadua, Fiji will be able to protect their shoreline from erosion through an ecosystem-based adaptation program which includes components on understanding ecosystems as natural buffers, land management, habitat restoration techniques, and coastal management planning, improving livelihoods and leading to an increase in community’s ability to lead the productive, meaningful and prosperous lives they need to leave the cycle of poverty and contribute to the development of their community. |
|  |  | [Long-term positive outcome] Impact | 200 people in the village of Yadua have risen out of the cycle of poverty and lead prosperous, meaningful, productive lives. |
| (1) Sub-Goal 1 (Objective) [sub-components of the main goal, which when added together describe the main goal] |
| Ecosystem based adaptation program | 40 households representing 200 people on the island of Yadua will be able to protect their shoreline from erosion through a 12 months ecosystem-based adaptation program | Outcome [Medium-term positive outcome leading to long-term positive outcome (Impact)] | 40 households members adopt an ecosystem-based adaptation program allowing them to have better shoreline to utilize and a healthy reef for fish harvesting, and be productive members of their community |
| Output 1.1 | 60% of the total adult population (men and women) in Yadua village participated in a workshop to learn the values of their natural environment and their roles as natural buffer and other related coastal processes and receive a 1 month follow up | 60% of the total adult population will learn the values of their natural environment and their roles as natural buffers and other related coastal process, and share about it to others for 2 months | Copy of sign-in sheets and photos of the workshops; Copy of signed visit sheets, field staff notes, schedule and photos |  |
|  | Activity 1.1.1 | Develop workshop lesson plan and materials | Lesson plan prepared and workshop materials collected | Printed copy of lesson plan, delivery or purchase receipts of materials – or photos |  |
|  | Activity 1.1.2 | Arrange workshop meeting | Workshop venue confirmed and attendance sign in and schedules prepared | Copy of attendance ; copy of schedule |  |
|  | Activity 1.1.3 | Conduct workshop | Community members attend workshop | Copy of sign-in sheets and photos of the workshops |  |
|  | Activity 1.1.3 | Provide 1 month follow up | Families visited after 1 month to determine how many other members of the family have learnt of the information shared in the workshop from those that attended | Copy of signed visit sheets, field staff notes, copy of table to assess awareness of family members on the topics shared in the workshop |  |
| Output 1.2 | 50% of the adult population in Yadua identified as key farmers (men) participated in a workshop to learn ideas on sustainable land use practices for farming and receive a 2 months follow up | 50% of the adult population will learn ideas on sustainable land use practices for farming and adopt it for 2 months | Copy of sign-in sheets and photos of the workshops; Copy of signed visit sheets, field staff notes, schedule and photos |  |
|  | Activity 1.1.1 | Develop lesson plan and materials | Lesson plan prepared and workshop materials collected | Printed copy of lesson plan, delivery or purchase receipts of materials – or photos |  |
|  | Activity 1.1.2 | Arrange workshop meeting | Workshop venue confirmed and attendance sign in and schedules prepared | Copy of attendance ; copy of schedule |  |
|  | Activity 1.1.3 | Conduct workshop | Community members attend workshop | Copy of sign-in sheets and photos of the workshops |  |
|  | Activity 1.1.4 | Provide 2 month follow up | Families visited once a month for 2 months | Copy of signed visit sheets, field staff notes, schedule and photos |  |
| Output 1.3 | 50% of the adult population in Yadua village identified as key fishermen participated in a workshop to learn of two key habitat restoration techniques (mangrove and artificial reef) and its benefits and can use the idea to set up one on site: 3 months follow up | 50% of adult population will learn of key habitat restoration techniques and its benefits and set up a project within 3 months | Copy of sign-in sheets and photos of the workshops; Copy of signed visit sheets, field staff notes, schedule and photos |  |
|  | Activity 1.1.1 | Develop workshop lesson plan and materials | Lesson plan prepared and workshop materials collected | Printed copy of lesson plan, delivery or purchase receipts of materials – or photos |  |
|  | Activity 1.1.2 | Arrange workshop meeting | Workshop venue confirmed and attendance sign in and schedules prepared | Copy of attendance ; copy of schedule |  |
|  | Activity 1.1.3 | Conduct workshop | Community members attend workshop | Copy of sign-in sheets and photos of the workshops |  |
|  | Activity 1.1.4 | Provide 3 months follow up | Community visited once a month for 3 months after workshop | Copy of signed visit sheets, field staff notes, schedule and photos; copy of project plan developed |  |
| Output 1.4 | 60% of the total adult population (men and women) in Yadua village participated in a workshop to learn ways of managing their coastal environment and develop a management plan: 2 months follow up | 60% of the total adult population will learn ways of managing their coastal environment and develop a management plan | Copy of sign-in sheets and photos of the workshops; Copy of signed visit sheets, field staff notes, schedule and photos |  |
|  | Activity 1.1.1 | Develop workshop lesson plan and materials | Lesson plan prepared and workshop materials collected | Printed copy of lesson plan, delivery or purchase receipts of materials – or photos |  |
|  | Activity 1.1.2 | Arrange workshop meeting | Workshop venue confirmed and attendance sign in and schedules prepared | Copy of attendance ; copy of schedule |  |
|  | Activity 1.1.3 | Conduct workshop | Community members attend workshop | Copy of sign-in sheets and photos of the workshops |  |
|  | Activity 1.1.4 | Provide 2 month follow up | Community visited once a month for 2 months after workshop to help develop management plan | Copy of signed visit sheets, field staff notes, schedule and photos; copy of draft management plan developed |  |